Information

- Paper to follow: Quantum Entanglement Path Selection and Qubit Allocation via Adversarial Group Neural Bandits

- Comparative Evaluation Paper: Informed Contextual Multi-Armed Bandits (iCMABs)

Overall Objective

Apply stochastic methodology and informative contextual multi-armed bandits (iCMAB) to EXP3-based quantum entanglement routing to enhance adaptability under intelligent, adaptive adversarial conditions. Unlike EXP3+NeuralUCB, we integrate EXAMM-evolved neural forecasting to build the first predictive, context-aware adversarial routing framework capable of countering strategic attackers in quantum networks.

Research Questions

- XXXX

- <Create more>

Next Steps

- Refine research questions and research plan

  - How does temporal attack correlation affect EXP3 routing performance?

  - Can EXAMM-evolved forecasting improve quantum network routing over reactive approaches?

  - How does the hybrid approach compare against best-of-both-worlds bandit algorithms?

  - What gains result from integrating neural forecasting into adversarial group selection?

  - How do forecast accuracy variations affect hybrid system stability and regret bounds?

  - Can stochastic reward updating better model quantum uncertainty than deterministic schemes?

  - What convergence improvements occur under temporally correlated adversarial behavior?

  - How effectively does the framework adapt to dynamic entanglement fidelity variations?

  - How does Byzantine adversary resilience compare to EXP3's theoretical guarantees?

  - How well does quantum routing intelligence transfer to other adversarial domains?

- Complete literature review and comparative analysis of existing process(overleaf). Specifically compare the existing literature against the proposed process.

  - My notes provide key concepts and scaffolding as I develop the structure of the paper.

  - Tuesday (Aug 26, 25): Set up Overleaf structure and seeded notes, laying a visual scaffold to reduce overload and guide focused development.

  - Wednesday (Aug 27, 25): Finalize abstract and introduction, align sections and visuals with notes, and draft 10 RQs to lock narrative direction.

  - Thursday (Aug 28, 25): Refine the literature review methodology and comparative narrative to unify EXPNeuralUCB and iCMAB under a coherent arc.

  - Friday (Aug 29, 25): Complete the foundational methods section by synthesizing stochastic, adversarial, and contextual MABs into a hybrid case.

  - Wednesday–Thursday (Aug 27–28, 25): Comparative Analysis + Hybrid Integration Finalized

    - Finalized and refined the Advanced and Hybrid Approaches section:

      - Integrate detailed descriptions and diagrams of existing and proposed architecture

      - Analysis on forecasting and adversarial constraints, and integration opportunities

      - Highlight cross-domain applications

    - Develop a clean formulation of the Hybrid-UCB equation

    - Completed the Comparative Analysis section draft, including:

      - Capability Matrix table & interpretation (adversarial vs. predictive vs. contextual)

      - Cross-Domain Performance Table with domain-specific narrative

      - Complexity and Scalability Table + analysis

      - Research Gaps visual map with 5 key limitations clearly defined

  - Friday (Sep 5, 2025): Updated the paper and research questions to match objectives.

  - Monday (Sep 8, 2025): Created the development and test framework; Ran initial experiments.

  - Tuesday (Sep 9, 2025): Refactored the EXPNeuralUCB code to integrate fixes; Improved baseline comparison.

  - Wednesday (Sep 10, 2025): Organized the code in a notebook for improved readability; Prepared for demo use.

  - Thursday (Sep 11, 2025): Modularized EXPNeuralUCB to simplify modifications; Improved transparency in results.

  - Friday, Sept 12: Migrated code into the new experimental framework; Ran initial integration tests to verify setup.

  - Monday, Sept 15: 30m meeting with advisor to discuss environment design; 30m organizing ideas and updating code structure.

  - Wednesday, Sept 17: Completed migration into the new framework; Started development of the variable environment (0 → n adversarial attacks).

  - Thursday, Sept 18: Tested the variable environment; Troubleshot instability issues (performance shifts vs. earlier stable results). Began adjustments to stabilize outcomes, solution in progress, not finished yet.

  - Next Steps

- XYZ

Random Notes:

- For questions regarding iCMABs, you can contact PhD student Devroop Kar < dk7405@rit.edu >

- I reached out via email and Slack to create a channel of communication in the event I have questions.

- Strategic Research Framing (Brainstorm)

  - Phase 1: EXPNeuralUCB + iCMAB (Baseline Integration)

    - Focus Area: Predictive hybrid feasibility under known adversarial settings

    - Goal: Show performance gains from integrating EXAMM-evolved forecasts

    - Research Outcome: Establish foundation for predictive-adversarial bandits; demonstrate baseline viability.

  - Phase 2: Intelligent / Adaptive Adversary

    - Focus Area: Stress-test hybrid under dynamic attacker behavior

    - Goal: Evaluate adaptability beyond static attack models

    - Research Outcome: Measure robustness under evolving threats; generate new benchmarks for strategic attackers.

  - Phase 3: Add Predictive Contender(s)

    - Focus Area: Compare iCMAB against other forecasting tools (e.g., RNNs, meta-learners)

    - Goal: Identify stronger or more efficient predictive layers

    - Research Outcome: Determine if iCMAB is optimal or replaceable; build a comparative performance landscape.

  - Phase 4: Expand Literature Toolset

    - Focus Area: Broaden survey of predictive bandit models

    - Goal: Create a toolkit for modular forecasting integration

    - Research Outcome: Curate and classify predictive modules for future research and plug-and-play experimentation.

  - Phase 5: Generalization Framework

    - Focus Area: Build pluggable hybrid architecture

    - Goal: Abstract the forecasting layer → generalizable design

    - Research Outcome: Deliver a reusable design pattern for predictive-adversarial MABs applicable across domains.

- Strategic Architecture Framing (Brainstorm)

  - Unified Problem Reframing: Restructure the comparative evaluation into a universal decision-making problem—not just about quantum routing, but about adaptive intelligence across adversarial, stochastic, and contextual systems.

  - Design Principle Emerged: The idea of "compositional intelligence"—forecasting (iCMAB), robustness (EXPNeuralUCB), and structure adaptation (EXAMM)—was solidified as a core architectural triad for universal routing models.

  - Neural Waze for Everything → Operationalized: It’s no longer metaphorical. Through the tables, diagrams, and hybrid UCB formulation, we laid out how Waze-like anticipatory adaptation becomes a functional system in quantum, healthcare, finance, and more.

  - Gap Map → Framework Generator: The visual synthesis of five key research gaps now drives the implementation roadmap and framing—each gap maps to a specific feature of the hybrid.

  - Phase Readiness Locked: Closing the loop between narrative (Comparative Analysis) and method (Advanced + Hybrid Approaches) to dive into the implementation plan.